# CSCI492 Senior Project 2 – Engineering Status Report

# Report Date Week Ending: April 22, 2022

# Group Project Members:

Project Manager: Shane Reynolds

Team Member: Derrick Black

Team Member: Eli Graves

Team Member: Ainsley Pollitt

# Accomplishments:

1. Created git repository to store changes to source code and utilize version control
2. Installed current version of source code for testing purposes
3. Began testing and playing with how libXosd current functions

# Current Sprint Plan:

1. Have everyone’s environment set up properly to begin development
2. Get a better understanding of individual files
   1. Determine what files need to be changed or removed, and what files can be left alone
   2. Begin small developmental changes if time allows in this week

# Project Blocks:

1. Ensuring that all members have the most up-to-date version of source code
2. Understanding the legacy code in order to begin to developmental changes